STATEMENT OF WORK

IT Asset Management (ITAM) Platform

Prepared by: Infiniti Tech Partners
Date: March 2026
Version: 1.0

# Table of Contents

1. Executive Summary

2. Feature List

3. Technology Stack

4. Data Flow Architecture

5. Software Architecture

6. API Structure

7. Project Timeline & Milestones

8. Assumptions & Dependencies

9. Acceptance Criteria

# 1. Executive Summary

This Statement of Work (SOW) defines the scope, deliverables, and technical specifications for the development of an IT Asset Management (ITAM) platform. The platform will provide automated network discovery, centralized asset inventory management, software license tracking, real-time monitoring, and comprehensive reporting capabilities. The system is designed to be deployed as a self-hosted solution with secure remote access via Cloudflare Tunnel.

# 2. Feature List

## 2.1 Network Discovery Engine

IP range scanning (subnets, CIDR blocks)

Protocol-based discovery: WMI, SNMP v1/v2/v3, SSH, ICMP, TCP port scanning

Scheduled recurring scans (hourly, daily, weekly)

Auto device classification (workstations, servers, routers, switches, printers, IoT, VMs)

Network segmentation awareness (cross-VLAN discovery)

Optional agent-based discovery for deep endpoint inventory

## 2.2 Asset Inventory Management

Centralized asset repository with detailed hardware inventory (hostname, manufacturer, model, CPU, RAM, disk, NIC, BIOS, serial, asset tag, warranty)

OS information tracking (type, version, kernel, build, install date, patch level)

Software inventory (name, publisher, version, install date, license info)

Virtualization awareness (VMware, Hyper-V, KVM — host-to-VM relationships)

## 2.3 Asset Lifecycle Management

Procurement logging and assignment to employees/departments

Warranty tracking and maintenance history

Asset depreciation tracking

Retirement/decommissioning records with historical audit logs

## 2.4 Real-Time Asset Monitoring

Server uptime, CPU, memory, and disk utilization monitoring

Network availability and service availability checks

Configurable alert thresholds with email and web dashboard notifications

## 2.5 Software License Management

License count tracking and compliance reporting

Detection of unauthorized, over-licensed, or under-licensed software

License expiration alerts

## 2.6 Patch & Update Visibility

Missing OS update identification

Patch compliance dashboards

Vulnerable software detection

Integration hooks for patch management systems

## 2.7 Reporting & Analytics

Asset reports: total inventory, by department, by device type, end-of-life hardware

Software reports: installed software, unauthorized detection, version distribution

Security reports: unpatched systems, unsupported OS, missing antivirus

Scheduled generation, export to PDF/Excel/CSV, custom report builder

## 2.8 Network Topology Visualization

Auto-generated network topology diagrams

Device relationship and switch port mapping

Visual network segment representation

## 2.9 User & Access Management

Role-based access control (Admin, Technician, Auditor, Department Manager)

Granular permission control and audit logging

Multi-user dashboard access

## 2.10 Helpdesk & Ticketing Integration

Ticket creation, tracking, and assignment

Email-based ticket submission and SLA tracking

Asset-to-ticket linkage

## 2.11 API & Integration Framework

RESTful API for asset retrieval, status queries, inventory updates

Integration with ITSM, SIEM, configuration management, and cloud platforms

Automation workflow support

## 2.12 Security & Compliance

Detection of unsupported OS and vulnerable software

Unauthorized device monitoring and access auditing

Compliance reporting for ISO 27001, SOC 2, and IT asset frameworks

## 2.13 Multi-Site Support

Multi-location inventory management with site-based filtering

Distributed scanning nodes with centralized dashboard

## 2.14 Notification & Alerting Engine

Configurable alerts: new/removed devices, hardware failures, storage thresholds, compliance violations

Delivery via email, web notifications, and webhook integrations

## 2.15 Dashboard & Visualization

Centralized admin dashboard: total assets, health overview, alerts, patch compliance, software inventory

Role-based customizable dashboard views

# 3. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend Framework | Next.js 16 (App Router) | Server-side rendering, API routes, file-based routing |
| UI Library | React 19 | Component-based UI with Server Components & React Compiler |
| Styling | Tailwind CSS 4 | Utility-first CSS framework for responsive design |
| Language | TypeScript 5 | Type-safe development across frontend and backend |
| ORM | Prisma 7 | Type-safe database access with migration support |
| Database | PostgreSQL (NeonDB) | Serverless PostgreSQL for asset data persistence |
| Caching | Redis | Session management, real-time data caching, pub/sub |
| Authentication | NextAuth.js / JWT | Session management and role-based access control |
| Network Scanning | Node.js (net, dgram, snmp-native) | SNMP, WMI, SSH, ICMP discovery protocols |
| Reporting | PDFKit / ExcelJS | PDF, Excel, and CSV report generation |
| Visualization | D3.js / React Flow | Network topology diagrams and data charts |
| Background Jobs | BullMQ + Redis | Scheduled scans, report generation, alert processing |
| Deployment | Self-hosted (Node.js) | Local LAN deployment with direct network access |
| Remote Access | Cloudflare Tunnel | Secure external access without exposing ports |
| Linting | ESLint 9 | Code quality and consistency enforcement |
| Build Tool | Turbopack (Next.js) | Fast development builds with HMR |

# 4. Data Flow Architecture

The following diagram illustrates the end-to-end data flow within the ITAM platform, from data collection sources through processing and storage to output delivery.

## Data Flow Description

Data Sources: Network scanners (SNMP/WMI/SSH), endpoint agents, manual web UI entry, and cloud provider APIs feed raw asset data into the system.

API Gateway: All incoming data passes through Next.js API route handlers which enforce authentication, authorization, rate limiting, and input validation.

Processing Layer: The Discovery Engine classifies devices, the Inventory Processor normalizes and enriches data, the Alert Engine evaluates rules, and the License Tracker checks compliance.

Data Store: Processed data is persisted to PostgreSQL (NeonDB) for durable storage and Redis for real-time caching and session management.

Output Layer: The Web Dashboard (React 19), Report Generator (PDF/Excel/CSV), Notification Engine (email/webhook), and External API integrations consume the processed data.

# 5. Software Architecture

The platform follows a layered architecture pattern ensuring separation of concerns, testability, and maintainability. The following diagram shows the complete software architecture.

## Architecture Layers

### Presentation Layer

React 19 components with Tailwind CSS 4. Uses Next.js 16 Server Components for optimal performance. Includes Dashboard UI, Asset Views, Report Builder, Network Map, Admin Panel, and Alert Center.

### API Layer

Next.js Route Handlers organized under /api/*. Provides RESTful endpoints for all platform operations with middleware for auth, rate limiting, and validation. All API routes are consolidated in a single folder structure.

### Business Logic Layer

Core processing engines including Discovery Engine, Inventory Manager, License Analyzer, Alert Processor, and Report Generator. Contains all domain-specific business rules.

### Data Access Layer

Prisma 7 ORM for type-safe PostgreSQL queries, Redis client for caching and pub/sub, file storage for report artifacts, and queue manager for background job processing.

### Infrastructure Layer

PostgreSQL (NeonDB) for persistence, Redis for caching, Node.js runtime hosting Next.js 16, Cloudflare Tunnel for secure remote access, and SMTP/Webhook services for notifications.

### External Integrations

SNMP devices (v1/v2/v3), WMI endpoints, SSH targets, cloud provider APIs, ITSM/SIEM platforms, and notification channels (email, Slack).

# 6. API Structure

All API routes are organized within a single folder: src/app/api/. The following table defines the complete API endpoint structure.

| Endpoint | Method | Description | Auth Required |
| --- | --- | --- | --- |
| /api/auth/login | POST | User authentication | No |
| /api/auth/logout | POST | User logout | Yes |
| /api/auth/session | GET | Get current session | Yes |
| /api/users | GET, POST | List/create users | Admin |
| /api/users/[id] | GET, PUT, DELETE | User CRUD operations | Admin |
| /api/assets | GET, POST | List/create assets | Yes |
| /api/assets/[id] | GET, PUT, DELETE | Asset CRUD operations | Yes |
| /api/assets/[id]/history | GET | Asset lifecycle history | Yes |
| /api/assets/[id]/software | GET | Asset installed software | Yes |
| /api/assets/import | POST | Bulk asset import (CSV) | Admin |
| /api/assets/export | GET | Export assets (CSV/Excel) | Yes |
| /api/discovery/scan | POST | Trigger network scan | Admin |
| /api/discovery/schedules | GET, POST | Manage scan schedules | Admin |
| /api/discovery/results | GET | Get scan results | Yes |
| /api/software | GET | List all software | Yes |
| /api/software/licenses | GET, POST | License management | Admin |
| /api/software/compliance | GET | License compliance report | Yes |
| /api/software/unauthorized | GET | Unauthorized software list | Yes |
| /api/monitoring/status | GET | Device status overview | Yes |
| /api/monitoring/alerts | GET, POST | Alert management | Yes |
| /api/monitoring/thresholds | GET, PUT | Alert threshold config | Admin |
| /api/reports | GET, POST | List/generate reports | Yes |
| /api/reports/[id] | GET, DELETE | Report CRUD | Yes |
| /api/reports/scheduled | GET, POST | Scheduled report config | Admin |
| /api/network/topology | GET | Network topology data | Yes |
| /api/network/devices | GET | Discovered devices list | Yes |
| /api/tickets | GET, POST | Helpdesk ticket management | Yes |
| /api/tickets/[id] | GET, PUT | Ticket operations | Yes |
| /api/patches | GET | Patch status overview | Yes |
| /api/patches/compliance | GET | Patch compliance report | Yes |
| /api/sites | GET, POST | Multi-site management | Admin |
| /api/dashboard | GET | Dashboard summary data | Yes |
| /api/audit-log | GET | User action audit log | Admin |

## API Folder Structure

src/app/api/
├── auth/
│   ├── login/route.ts
│   ├── logout/route.ts
│   └── session/route.ts
├── users/
│   ├── route.ts
│   └── [id]/route.ts
├── assets/
│   ├── route.ts
│   ├── import/route.ts
│   ├── export/route.ts
│   └── [id]/
│       ├── route.ts
│       ├── history/route.ts
│       └── software/route.ts
├── discovery/
│   ├── scan/route.ts
│   ├── schedules/route.ts
│   └── results/route.ts
├── software/
│   ├── route.ts
│   ├── licenses/route.ts
│   ├── compliance/route.ts
│   └── unauthorized/route.ts
├── monitoring/
│   ├── status/route.ts
│   ├── alerts/route.ts
│   └── thresholds/route.ts
├── reports/
│   ├── route.ts
│   ├── scheduled/route.ts
│   └── [id]/route.ts
├── network/
│   ├── topology/route.ts
│   └── devices/route.ts
├── tickets/
│   ├── route.ts
│   └── [id]/route.ts
├── patches/
│   ├── route.ts
│   └── compliance/route.ts
├── sites/
│   └── route.ts
├── dashboard/
│   └── route.ts
└── audit-log/
    └── route.ts

# 7. Project Timeline & Milestones

| Phase | Deliverables | Duration | Milestone |
| --- | --- | --- | --- |
| Phase 1: Foundation | Project setup, DB schema, auth, base UI | 3 weeks | Core infrastructure ready |
| Phase 2: Discovery | Network scanner, device classification, scan scheduling | 4 weeks | Discovery engine operational |
| Phase 3: Inventory | Asset CRUD, lifecycle tracking, software inventory | 3 weeks | Asset management functional |
| Phase 4: Monitoring | Real-time monitoring, alerting engine, notifications | 3 weeks | Monitoring & alerts live |
| Phase 5: Compliance | License management, patch visibility, security auditing | 3 weeks | Compliance reporting ready |
| Phase 6: Reporting | Report builder, scheduled reports, export functionality | 2 weeks | Reporting engine complete |
| Phase 7: Integration | API framework, ITSM/SIEM integration, multi-site | 3 weeks | External integrations live |
| Phase 8: Polish | Network topology viz, helpdesk module, dashboard refinement | 3 weeks | Feature complete |
| Phase 9: Testing & QA | End-to-end testing, security audit, performance tuning | 2 weeks | Production ready |
| Phase 10: Deployment | Production deployment, documentation, training | 1 week | Go-live |

# 8. Assumptions & Dependencies

Network infrastructure allows scanning protocols (SNMP, WMI, SSH, ICMP) from the host machine.

NeonDB PostgreSQL instance is provisioned and accessible.

Target devices have appropriate credentials configured for discovery protocols.

Cloudflare account is available for tunnel configuration (for remote access).

SMTP service is available for email notifications.

Client will provide access to any ITSM/SIEM systems for integration.

The deployment server runs Node.js 20+ with sufficient resources.

# 9. Acceptance Criteria

Network discovery successfully detects and classifies devices across defined IP ranges.

Asset inventory stores and retrieves complete hardware, OS, and software information.

RBAC system enforces role-based permissions across all features.

Real-time monitoring reports device health with configurable alert thresholds.

Reports generate correctly in PDF, Excel, and CSV formats.

API endpoints return correct responses with proper authentication enforcement.

Network topology visualization accurately represents discovered device relationships.

System performs within acceptable response times under expected asset load.

All security compliance checks function against ISO 27001 and SOC 2 criteria.

Multi-site management correctly segments and filters assets by location.